Adhera

Your Personal Treatment Companion

Progress Report & Roadmap

Prepared: September 2026

Version 3.0

# 1. Executive Summary

Adhera is a modern, multilingual medication tracking application built with Next.js and Supabase. Designed for patients, caregivers, and healthcare providers, it combines a clean, accessible interface with robust backend services to help users stay on top of their medication schedules. The web app is deployed on Vercel at https://www.useadhera.com, and native Android/iOS shells are packaged with Capacitor and built continuously by Codemagic.

As of September 2026, Adhera is in beta testing with most core and growth features operational: email OTP and Google OAuth authentication, medication management, dose tracking with push notifications, adherence analytics and PDF/CSV reports, doctor report sharing, vitals tracking, family/caregiver sharing, a community feed, gamification, a lock-screen Medical ID, biometric-style sign-in UX, and a 12-language interface. Billing runs through FastSpring (global subscriptions) with Paystack handling supported African markets. The codebase is lint-clean (0 ESLint errors), and the Android release pipeline produces a signed AAB/APK, on the way to store submission.

# 2. Project Journey

The project began as a solo-developer effort to create a personal medication management tool that prioritizes user experience, adherence tracking, and reliable push notifications. Development has evolved through iterative phases, each building on real-world testing on an iPhone, the web, and now Android emulators.

## 2.1 Ideation & Foundation

- Concept: A treatment companion app that replaces paper-based medication tracking with smart digital reminders, adherence analytics, and seamless family/caregiver sharing.

- Tech stack selection: Next.js (App Router) frontend, Supabase for authentication + database + storage + serverless edge functions, Vercel for hosting.

- Initial prototype: user auth (email + Google OAuth), medication CRUD, dose logging, basic notification support.

## 2.2 Core Feature Development

- Authentication: Email/password signup and Google OAuth via Supabase Auth; 6-digit OTP verification; password reset; unified AuthScreen component with a premium iOS-style transition screen.

- Medication management: Full CRUD via the MedSheet bottom sheet — name, dosage, interval, times-per-day, course duration, start date, color-coded appearance.

- Dose tracking: Dose logging with journal support, refill date tracking, streak calculation, daily adherence percentage, missed-dose detection.

- Schedule & alarms: Notification system (scheduleDoseAlarms) with client-side timers and a service worker; wake/bedtime schedules, configurable reminder lead time, full-screen alarm overlay with an audible beep.

- Reports & analytics: Adherence history, facet charts, doctor-ready clinical summaries, PDF reports, and CSV export.

## 2.3 Growth Features

- Vitals tracking: blood pressure, glucose, weight, pulse, temperature, oxygen, with trend charts and time-series logging.

- Family & caregivers: linked member profiles, managed medication entry, per-member adherence, visit history, care notes, pending invites via email.

- Community: public feed with categories, posts, comments, and reactions for peer support.

- Gamification: streak milestones, badges, XP, daily challenges to sustain adherence motivation.

- Medical ID: lock-screen emergency info (blood type, allergies, conditions, medications, emergency contact) with multi-country dial codes.

- Side-effect tracker, interaction checker (built-in med database), journaling, and a reflection calendar.

- Localization: full UI translation in 12 languages including English, French, Spanish, Portuguese, Arabic, Swahili, Hausa, Igbo, Yoruba, Mandarin, German, and Italian.

## 2.4 Production Polish

- Refined splash/loading experience with animated status messages ("Verifying your session" → "Syncing your data" → "Almost ready").

- New brand identity: custom logo tile and full icon set (PNG sizes 48–512px, SVG, apple-touch-icon, Android adaptive icons).

- Premium iOS-light transition/loading screens centered on the brand logo, with film-grain, gradient underline, and animated orbital accents.

- Full-screen alarm overlay with beeping sound, medication details, and dismiss interaction.

- OpenGraph and Twitter Card meta tags; .env.example for developer onboarding; refactored hardcoded payment keys into environment variables.

## 2.5 Payments: FastSpring + Paystack

- Global recurring subscriptions (Pro / Family plans) migrated to FastSpring, with server-side order verification, signed webhooks, plan tags, refund detection, and anti-abuse rate limiting (app/api/fastspring/*).

- Country-aware routing: FastSpring for most global markets, Paystack for supported African markets (app/api/paystack/* with init/verify/webhook flows).

- Test mode fully exercised end-to-end; live catalog and credentials pending final setup.

## 2.6 Doctor Report Sharing

- "Share with Doctor" from the Reports tab: clinical summary with adherence rate, streak, and per-medication Good/Fair/Poor status.

- Uses the Web Share API for native iPhone sharing (WhatsApp, email, messages); clipboard fallback.

- Report format optimized for clinical communication — clean, concise, and scannable.

## 2.7 Native Mobile Shells (Capacitor)

- Android and iOS projects scaffolded with Capacitor, loading the live web app (server.url set to https://www.useadhera.com).

- Android native icon set rebuilt and verified by SHA-256; app installed and tested on a Pixel-form-factor emulator and a Samsung Galaxy S24 device profile.

- Fixed stale native-view caching by versioning the service-worker cache (adhera-v3) and cache-busting logo assets (?v=3), verified from live traffic.

- Capacitor 8 CLI requires Node ≥22 — reflected in CI configuration.

## 2.8 CI/CD & Release Pipeline (Codemagic)

- codemagic.yaml defines android-release (AAB + APK, signed) and ios-release (IPA, App Store) workflows triggered on push/tag.

- Secret groups populated: android_keystore (base64 keystore + passwords + alias) and google_services (google-services.json for FCM).

- Android release build verified working after bumping the CI Node runtime to 22; artifacts: signed .aab, .apk, and mapping.txt.

- iOS build defined but blocked pending an Apple Developer account and the appstore_connect secret group.

- Google Play publishing block is ready behind a service-account credential once the Play Console app exists.

## 2.9 Code Quality & Maintainability

- Full ESLint sweep completed: react-hooks misuse (setState-in-effect, components created during render), any-types, unescaped entities, and raw <a> navigation converted to next/link — 0 errors remaining.

- Type-safe FastSpring handlers and typed Supabase data-access layer (lib/db.ts) using PostgrestError instead of any.

- eslint config scoped sensibly: build artifacts ignored, standalone scripts/ and Supabase edge functions get relaxed rules.

- Service worker cache hygiene and offline support revisited (adhera-api-v1, adhera-v3).

# 3. Technical Architecture

## 3.1 Frontend (Web)

- Framework: Next.js 16 (App Router) with Turbopack; React clients; styled via a global CSS constant and inline styles.

- Key components: AuthScreen, MainApp, TransitionScreen, AlarmOverlay, ForegroundAlert, TodayTab, MedsTab, VitalsTab, ReportsTab, HistoryTab, ProfileTab, CommunityTab, FamilyTab, GamificationTab, MedicalID, HealthJournal, AdherenceCalendar, MemberDetail, MedSheet, CheckoutSheet, VisitSheet, and more.

- PWA: service worker (sw.js, cache adhera-v3) + manifest for installability and background notification scheduling.

- i18n: custom translation layer (lib/i18n.js) covering 12 languages.

## 3.2 Mobile (Native Shells)

- Capacitor 8 projects under android/ and ios/, packaging the remote web app for the stores.

- Android: signed release build via Codemagic (keystore.properties generated from secrets), google-services.json restored in CI for FCM.

- Push: browser Notification API + service worker on web; FCM config present for native.

## 3.3 Backend & Data

- Database: Supabase (PostgreSQL) — profiles, medications, dose_logs, vitals, family_members, community_posts, payment_references, and related tables, guarded by row-level security.

- Authentication: Supabase Auth — email OTP (6-digit) + Google OAuth; password reset flows.

- Edge functions: supabase/functions/send-reminders for scheduled medication reminders.

- Serverless API routes (app/api/*): fastspring (init/verify/webhook), paystack (init/verify/webhook), account/delete, cron (manage, send-reminders, downgrade-expired), invite.

- Rate limiting for payment routes to mitigate abuse.

## 3.4 Hosting & CI/CD

- Web: Vercel, production at https://www.useadhera.com, auto-deploys on push to main.

- Mobile: Codemagic (macOS arm runners) — android-release and ios-release workflows defined in codemagic.yaml.

- Email: Resend SMTP, domain useadhera.com verified, sender noreply@useadhera.com.

# 4. Challenges Faced

## 4.1 iOS Push Notifications

iOS Safari restricts the Notification API to PWAs added to the home screen (iOS 16.4+); in regular Safari it reports "unsupported". Users are guided to install Adhera to the home screen; native iOS push via APNs/FCM is planned post-launch.

## 4.2 Stale Native Cache After Rebrand

After switching to the Adhera logo, Android still showed the old icon and the first screen cached stale images. Root cause: the service worker served cache-first, and activating a renamed cache is what purges the old one. Fixed by bumping the cache to adhera-v3 and appending ?v=3 to logo URLs; verified from live network traces and purged caches.

## 4.3 Capacitor CLI / CI Node Version

Codemagic builds failed with “Capacitor CLI requires NodeJS ≥22.0.0” because the workflow pinned Node 20. Bumped codemagic.yaml to Node 22 (both workflows); Android release build now completes successfully.

## 4.4 FastSpring vs Paystack Geo-Routing

Reconciling two payment providers required a country matrix (FastSpring for global, Paystack for select African markets) plus separate verify/webhook handlers, refund handling, and plan-tag extraction for both providers.

## 4.5 Mobile Tooling on Windows

Android emulator management and capturing device screenshots required Non-standard tooling (hand-built AVD profiles, cmd-based screencap to avoid binary corruption in PowerShell). Resolved with a repeatable playbook.

## 4.6 Watchlist: Vercel Deployment Reliability

Earlier auto-deploys were inconsistent; current GitHub-integrated auto-deploy on push to main has been stable for the recent release cycles. Manual vercel deploy --prod remains the fallback.

# 5. Regulatory Compliance

As Adhera targets US and EU markets, healthcare-data compliance is a core concern. The framework below reflects Adhera's current and planned features.

## 5.1 Current Classification: General Wellness App

Adhera tracks medication schedules, sends reminders, and generates adherence reports. It does NOT diagnose, recommend treatments, or replace medical advice — classifying it as a "general wellness" app, exempt from medical-device regulation (FDA in the US, MDR in the EU). This classification must be preserved unless clinical decision-support features are added.

## 5.2 US: HIPAA

- Applicability: HIPAA applies when Protected Health Information (PHI) is stored or transmitted. Adhera stores medication names, dosages, and adherence data — health data.

- Current status: A standalone patient-facing app without provider integration is not strictly HIPAA-triggering, but all health data is treated as sensitive.

- When it becomes mandatory: vitals sharing with providers, doctor dashboards, or provider data exchange.

- Action items (when triggered): BAA with Supabase, audit logging, encryption at rest and in transit.

## 5.3 EU: GDPR

- Applies to all EU users; health data is "special category" data (Art. 9) needing the highest protection tier.

- Implemented: data export (JSON/CSV) from Profile → Privacy & Data, account deletion via /api/account/delete, privacy policy, terms, and refund policy pages.

- Action items: consent management for health-data processing, DPA with Supabase, final privacy-policy review for health-data disclosure.

## 5.4 US: FDA & FTC

- FDA: medication trackers are general wellness; no clearance required unless clinical advice features are added (e.g., clinical interaction guidance).

- FTC: clear privacy policy, no deceptive outcome claims, transparent data practices.

## 5.5 EU: MDR

- Same line as FDA: general wellness apps are exempt; clinical features fall under MDR.

## 5.6 Compliance Roadmap

- Done: data export (JSON/CSV), account deletion, privacy/terms/refund policy pages, .env.example.

- Pre-launch: add explicit consent management for health data; DPA with Supabase; no clinical claims in marketing or store listings.

- If adding provider/vitals-clinical features: BAA with Supabase, audit logging, regulatory counsel for FDA/MDR classification.

# 6. Timeline & Milestones

Key phases, milestones achieved, and current status.

| Phase | Milestone | Status |
| --- | --- | --- |
| Foundation | Next.js + Supabase + Vercel scaffolded | Completed |
| Authentication | Email OTP + Google OAuth, login/signup/reset flows | Completed |
| Core Features | Medication CRUD, dose logging, schedule management | Completed |
| Notifications | Push notifications, service worker, alarm overlay | Completed |
| Growth Features | Vitals, family/caregiver, community, gamification, Medical ID, journal, side effects | Completed |
| Localization | 12-language UI | Completed |
| GDPR Tooling | Data export (JSON/CSV) + account deletion | Completed |
| Legal Pages | Privacy policy, terms, refund policy | Completed |
| Brand Identity | Custom logo, full icon set, iOS loading screens | Completed |
| Analytics & Reports | History, adherence metrics, PDF + CSV reports, doctor sharing | Completed |
| Payments | FastSpring (global) + Paystack (Africa) — test mode exercised | In Progress |
| Native Shells | Capacitor Android + iOS projects; Android tested on emulators | Completed |
| CI/CD | Codemagic android-release signed builds working | Completed |
| Code Quality | ESLint sweep to 0 errors; typed data layer | Completed |
| Beta Testing | App live at www.useadhera.com — gathering feedback | In Progress |
| Android Store Submission | Play Console account + AAB upload + internal testing | Pending |
| iOS Store Submission | Apple Developer account + TestFlight + app review | Pending |
| Payments Go-Live | FastSpring/Paystack live keys wired into Vercel env | Pending |

# 7. Roadmap

## 7.1 Launch Blockers (Do Next)

### Payments go-live

  - Activate FastSpring/Paystack live catalog, wire live keys + webhook URLs into Vercel environment variables.

  - End-to-end live payment test on device (subscribe, webhook upgrade, renewal/refund handling).

  - Confirm VAT/tax settings and country routing in production.

### Store submission

  - Create Android Play Console app (com.useadhera.app); upload the Codemagic-signed AAB to Internal testing; run a signer-verification check (SHA-256 of builds).

  - Create Apple Developer account ($99/yr); register bundle id com.useadhera.app; generate App Store Connect API key and populate the appstore_connect secret group; run ios-release on a tag.

  - Add store listings (screenshots from Pixel + Samsung emulators, descriptions, privacy links).

### Compliance & QA

  - Add explicit health-data consent management; final privacy-policy review.

  - Beta-tester onboarding list and feedback loop.

## 7.2 Launch Preparation

### Development

  - Accessibility audit (keyboard navigation, screen reader, contrast).

  - Core Web Vitals / Lighthouse performance pass.

  - Error monitoring (e.g., Sentry) and uptime alerts.

### Non-Development

  - Analytics (Plausible/PostHog), Search Console + sitemap submission.

  - Customer support channel; social presence; health-tech outreach.

  - Optionally enable automated Google Play publishing via a service account (GCLOUD_SERVICE_ACCOUNT_CREDENTIALS).

## 7.3 Post-Launch (Month 1–3)

  - Collect beta/production feedback; prioritize feature requests.

  - Caregiver notification preferences and reminder channels.

  - Vitals trend reports for doctors; pre-visit intake forms.

  - Iterate on pricing based on market response.

## 7.4 Medium-Term (3–6 Months)

- Native iOS push reliability (APNs via FCM) and in-app notification center.

- AI-powered insights: predict missed doses, suggest schedule optimizations.

- Apple Health / Google Fit integration; wearable device hooks.

- Offline-first architecture with local-first data sync.

- Doctor/Clinic dashboard (patient lists, adherence views, secure report links) — the ClinchPro-equivalent path.

# 8. Appendix: Key Metrics

- Tech Stack: Next.js 16 + Supabase + Vercel + Capacitor 8

- Web deployment: https://www.useadhera.com (auto-deploy on push to main)

- Mobile CI/CD: Codemagic — android-release (signed AAB/APK) working; ios-release defined

- Authentication: Email OTP (6-digit) + Google OAuth

- Database: PostgreSQL via Supabase (RLS-enforced)

- Payments: FastSpring (global) + Paystack (Africa), test-mode exercised

- Email: Resend SMTP (useadhera.com verified; noreply@useadhera.com)

- Notifications: Browser Notification API + Service Worker (web); FCM config for native

- Languages: 12 (EN, FR, ES, PT, AR, SW, HA, IG, YO, ZH, DE, IT)

- PWA: manifest + service worker (adhera-v3 cache) + full icon set

- Code Quality: 0 ESLint errors; typed data layer (PostgrestError); API rate limiting on payment routes

- Regulatory: general wellness classification (exempt from FDA/MDR); HIPAA-ready roadmap; GDPR tooling shipped

- Approximate build health: next build + TypeScript pass clean

— End of Report —