ADHERA (MediTrack)

Project Progress Report

Updated: September 08, 2026   |   Repository: github.com/yoofisey/MediTrack   |   Domain: www.useadhera.com

Release-readiness edition: security audit, secret hygiene, error monitoring, payments (Paystack + Paddle), branded native assets, and a staged roadmap to store release

# Table of Contents

1. Executive Summary

2. Project Overview & Tech Stack

3. Feature Summary

4. What Was Completed (Sept 2026 cycles)

5. Readiness & Security Audit - Results

6. Payments Status (Paystack + Paddle)

7. Release Roadmap to Store Distribution

8. Open Items & Owner

9. Versioning & Signing Reference

# 1. Executive Summary

Adhera (formerly MediTrack) is a mobile-first medication management and health-tracking platform for the West African market (Ghana, Nigeria, with South Africa and Kenya planned). It is built on Next.js (web/PWA), Capacitor (native iOS/Android shells that load the hosted web app), and Supabase (auth + Postgres with Row Level Security). Freemium billing runs through Paystack, with Paddle as the Merchant of Record for every other market.

The application reached feature-complete status and this project is now in release preparation. Completed this cycle: a full launch-readiness and security audit, server-side secret hygiene fix, production error monitoring (Sentry), branded native launcher icons, documented Codemagic signing/CI, country-aware Paystack billing (Ghana live; NG/ZA/KE activate via env), a new Paddle Merchant-of-Record checkout for international payments, and the Content-Security-Policy update required by the Paddle overlay. The production web build compiles cleanly, the Android release build succeeds, and Sentry + all five Paddle environment variables are now configured on Vercel Production. Remaining work is concentrated in external/account steps (store assets, Apple Developer membership, Play rollout, domain/RLS/push verification).

# 2. Project Overview & Tech Stack

2.1 Product Vision

A comprehensive medication adherence app with a freemium model (Free / Pro GHS 15/mo / Family GHS 28/mo at Ghana pricing; international equivalents via Paddle), supporting individual medication tracking, family/caregiver management, community features, health journaling, symptom tracking, gamification (badges and challenges), and premium analytics.

2.2 Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js 16 (App Router), React 19, Turbopack |
| Mobile shells | Capacitor 8 (iOS + Android) loading hosted web app (webDir: out) |
| Backend / DB | Supabase (Postgres + RLS), Next.js API routes on Vercel |
| Auth | Supabase Auth (email/OTP; implicit flow storage key mt_sb_session) |
| Payments | Paystack (GHS/NGN/ZAR/KES) with signed webhook verification + Paddle (MoR, all other countries) |
| Push | Firebase Cloud Messaging (server-side) + Web Push VAPID |
| CI/CD | Codemagic (Android/iOS release), Vercel (web + cron) |
| Error monitoring | Sentry (@sentry/nextjs 10) - client/server/edge + tunnel |
| Branding | Adhera; bundle id com.useadhera.app |

2.3 Target Platforms

Web (PWA) - www.useadhera.com (live on Vercel); Android (Capacitor + Codemagic); iOS (Capacitor - pending Apple Developer account).

# 3. Feature Summary

| Area | Capabilities |
| --- | --- |
| Medication tracking | List, dose scheduling, daily view, adherence analytics, visit history (month-grouped + 3-recent teaser) |
| Filters | Search / status / date-range filtering on visit history |
| Reminders | Smart alarms/reminders, condition & schedule editors, push toggle |
| Health data | Vitals, journaling, symptom tracking, medication cost tracking, prescription columns |
| Family / caregiver | Family dashboard, caregiver home, family vitals, dedicated family tier |
| Community | Community feed, gamification (badges, challenges) |
| Auth & profile | Sign-up/login/OTP, reset password, profile & avatar, medical ID |
| Payments | Freemium tiers; Paystack (GH live, NG/ZA/KE env-ready) + Paddle international; signed webhooks |
| Premium UX | Glassmorphism, dark mode, premium splash, i18n wiring |

# 4. What Was Completed (September 2026)

Two work streams: (1) launch-readiness/security hardening and native asset + CI preparation; (2) completing the international payments story so non-Ghana customers can pay. All builds verify green (tsc clean, next build success).

## 4.1 Visit History + Filters (committed: 7f5bb04, e500d4f)

Shipped a Visit History feature: a three-recent Reports teaser plus a full month-grouped visit page, and added search / status / date-range filters.

## 4.2 Launch-Readiness Audit + Code Fixes (4bd74d8, 73db3d4, 105075a)

Versions unified to 1.0.0:

package.json, Android versionName '1.0.0' (versionCode 1), iOS MARKETING_VERSION 1.0.0.

iOS privacy strings:

NSCameraUsageDescription (QR scanning for doctor sharing) and NSPhotoLibraryUsageDescription (avatar/profile pictures).

Dead code removed:

MeTab.jsx and EnterprisePaymentView.jsx; About version now reads live from @capacitor/app.

Cap sync + lint fixes:

synced Capacitor config including LocalNotifications icon/color; fixed ProfileTab import and lazy Date.now() initializer; removed unused imports/medCount prop (eslint clean).

## 4.3 Android Signing Keystore (regenerated 2026-09-03)

A fresh RSA-2048 keystore (alias 'adhera', 10,000-day validity) was generated and verified: assembleRelease BUILD SUCCESSFUL and apksigner confirms SHA-256 81:85:E5:43:BE:77:B9:23:2A:9E:F2:61:82:73:EA:07:0C:1D:54:A8:88:88:7B:99:C7:47:5E:CB:F6:40:35:52. Backed up at C:\Users\franc\Documents\Adhera-Signing\ (adhera-release.jks, adhera-cert.pem, keystore.b64). Keystore.properties is gitignored.

## 4.4 Branded Native Launcher Icons (9f43ddb)

Generated adaptive Android launcher icons from public/icon.svg: a white 'A + medical cross' foreground glyph across all five densities, a gradient drawable background (#007AFF -> #5856D6), plus legacy PNGs. Verified all densities non-empty, glyph centered, and assembleRelease still builds.

## 4.5 Codemagic Signing Docs (310fc00)

docs/mobile-ci.md updated to reference the new keystore backup location, record the alias + certificate SHA-256, and describe the android_keystore / google_services / appstore_connect secret groups.

## 4.6 Security Hardening - Paystack Secret Split (714b795)

Audit found PAYSTACK_SECRET_KEY was defined in lib/payments.js, a module imported by 'use client' components (Modals.jsx, PricingPage.jsx). Although only called server-side, the module-level constant risked leaking into the browser bundle. Fix: moved secrets + getPaystackSecret() into a dedicated server-only module (lib/payments-server.ts); the shared module now exposes only NEXT_PUBLIC_* config. Verified with lint + tsc.

## 4.7 Error Monitoring - Sentry (52deab1, DSN configured on Vercel)

Installed @sentry/nextjs 10.73 and wired client, server, and edge runtimes: sentry.client/server/edge.config.ts, instrumentation.ts (register + onRequestError) and instrumentation-client.ts (onRouterTransitionStart). Added app/error.tsx as the root error boundary. Wrapped next.config.ts with withSentryConfig using a tunnel route (/sentry-tunnel) so browser events travel through the app's own origin - the strict health-app Content-Security-Policy did NOT need relaxing. NEXT_PUBLIC_SENTRY_DSN + SENTRY_DSN are set on Vercel Production/Preview/Development (Config type). Remaining (optional): SENTRY_ORG / SENTRY_PROJECT / SENTRY_AUTH_TOKEN for source-map upload and issue alerting.

## 4.8 Country-Aware Paystack Gating (8f0f487)

Paystack plumbing is now environment-driven per market. Ghana plans (PLN_w5rq3bkd5uh5mqj pro, PLN_h9mlqfmujuh74c9 family) remain hard-coded and live; NG/ZA/KE become billable automatically once their public key, secret key, and plan codes are set in Vercel - no code changes. Server-side: per-country secrets map (PAYSTACK_SECRET_KEY[_NG/_ZA/_KE]), currency map (GHS/NGN/ZAR/KES), and PLAN_MIN_AMOUNTS to fence price edits. Webhook derives the secret from metadata.country; the verify endpoint accepts { reference, country }. .env.example documents every per-market variable.

## 4.9 Paddle Merchant-of-Record Checkout (5adbce8, a3b2a56)

For every country outside the Paystack markets (GH/NG/ZA/KE), checkout now routes to Paddle, a Merchant of Record that handles sales tax/VAT, chargebacks, and pays out in USD. getPaymentsConfig() returns a 'paddle' gateway with client token + price IDs. Client: Paddle.js v2 loaded on demand and Paddle.Checkout.open() with customData { plan, user_id } so the webhook can map the subscription to the Supabase user. Server: /api/paddle/webhook verifies the Paddle-Signature header (HMAC-SHA256 over ts:rawBody, 5-minute freshness, timingSafeEqual), provisions from subscription.created/activated/updated + transaction.completed (writes payment_references + profiles.plan/paid_at), and downgrades to free on cancel/past-due/pause. next.config.ts CSP was updated to allow cdn.paddle.com (script/style/img), *.paddle.com (connect), and the buy.paddle.com / sandbox-buy.paddle.com checkout iframes.

# 5. Readiness & Security Audit - Results

A five-stream audit (auth/OAuth, API routes/authz, Supabase RLS, client XSS/secrets, dependencies/headers) was run and the top claims were verified hands-on. Findings below are the confirmed status.

## 5.1 Confirmed & Fixed / Verified Secure

| Finding | Status | Detail |
| --- | --- | --- |
| Paystack secret in client bundle | FIXED | Split to server-only module (714b795) |
| Cron endpoints unauthenticated | VERIFIED SAFE | All cron routes guard on verifyCronAuth (fail-open only if CRON_SECRET unset, i.e. dev) |
| Paystack webhook trust | VERIFIED SAFE | HMAC-SHA512 signature + timingSafeEqual + plan allowlist + payment_references dedup |
| Paddle webhook trust | VERIFIED SAFE | Paddle-Signature HMAC-SHA256 (ts:body) + 5-min freshness + timingSafeEqual (a3b2a56) |
| .env.vercel secret in git | VERIFIED SAFE | .env.vercel is gitignored; only .env.example is tracked |
| PDF preview XSS | LOW RISK | dangerouslySetInnerHTML fed through escapeHtml() on all user fields |

## 5.2 Residual / Actionable (config, not code)

Confirm CRON_SECRET is set in Vercel production.

Until set, cron endpoints are unauth-accessible in dev. This is a config check, not a code change.

Paddle checkout domain approval.

Live Paddle accounts require www.useadhera.com to be approved under Paddle > Checkout > Website approval before the overlay will open.

# 6. Payments Status (Paystack + Paddle)

Decision (Sept 2026): Ghana launches on Paystack; NG/ZA/KE become billable later by setting per-market env vars; every other country pays through Paddle (MoR). This makes the app usable internationally without opening multiple merchant accounts.

| Gateway | Countries | Status | How to activate |
| --- | --- | --- | --- |
| Paystack | GH | LIVE (plans hard-coded) | None - plans PLN_... active; international-card toggle optional (dashboard) |
| Paystack | NG / ZA / KE | Staged (coming soon) | Set PAYSTACK_SECRET_KEY_x + NEXT_PUBLIC_PAYSTACK_KEY_x + plan codes on Vercel |
| Paddle | All other countries | CONFIGURED on Vercel | 5 env vars live; needs checkout-domain approval + live webhook delivery test |

Vercel env vars set (Production/Preview/Development):

NEXT_PUBLIC_PAYSTACK_KEY + PAYSTACK_SECRET_KEY (GH, live); NEXT_PUBLIC_SENTRY_DSN + SENTRY_DSN; NEXT_PUBLIC_PADDLE_CLIENT_TOKEN, NEXT_PUBLIC_PADDLE_ENV=production, NEXT_PUBLIC_PADDLE_PRICE_PRO (pri_01m1zce9p0zrjz6gway2y5gmtr), NEXT_PUBLIC_PADDLE_PRICE_FAMILY (pri_01m1zcc0xr1tkepzwebpezpd59), PADDLE_WEBHOOK_SECRET (Secret type).

# 7. Release Roadmap to Store Distribution

The web build is release-ready (Paystack + Paddle both configured). The path to Play Store / App Store distribution is staged below. Each stage lists exactly what must happen and the expected outcome before proceeding.

## Stage 1 - Accounts, Secrets & Payments Verification (mostly complete)

Owner: You

Exit gate: All CI secrets, accounts, and production environment variables are configured AND verified working end-to-end (payments webhooks, Sentry, push).

Verify CRON_SECRET is set on Vercel Production (cron endpoints) - last config item.

Globally test both payment paths: a GH Paystack card/mobile-money payment and an international Paddle checkout; confirm webhook logs in Paddle > Developer tools > Notifications.

Approve www.useadhera.com for Paddle checkout (Checkout > Website approval) so the live overlay opens.

Enable the Paystack 'International Payments' toggle (Settings > Business Settings) to accept foreign cards on the GH merchant, if desired.

Paste the GOOGLE_SERVICES_JSON value into the Codemagic google_services secret group (value was computed: project adhera-ce56d, storage adhera-ce56d.firebasestorage.app).

## Stage 2 - Store Visual Assets & Listing (external)

Owner: You (with design)

Exit gate: Play Console and App Store Connect are ready to accept a build (all store metadata + graphics uploaded, no missing-asset errors).

Capture screenshots on a real device for each supported form factor (phone; Android tablets are optional).

Produce the 512x512 / 1024x1024 icon, feature graphic (1024x500), and promo/video frames.

Upload store metadata from store-listing.md (short + full description, keywords, categories).

Set up privacy policy URL and data-safety / nutrition labels.

## Stage 3 - Android: CI Build & Internal Test (Codemagic)

Owner: You

Exit gate: A Codemagic android-release build succeeds and the produced AAB/APK is verified signed with the Adhera key (SHA-256 81:85:E5:43:...:52) and installs on a test device.

Populate the android_keystore group (KEYSTORE_BASE64, KEYSTORE_PASSWORD, KEY_ALIAS=adhera, KEY_PASSWORD) and the google_services group in Codemagic.

Push to main / trigger the android-release workflow; download the AAB from artifacts.

Verify signature matches the local keystore's SHA-256 and install on a device.

## Stage 4 - Android: Play Console Rollout

Owner: You

Exit gate: Internal testing approved; build promoted through Closed -> Open -> Production, or a service account automation enabled.

Create the Play Console app with package com.useadhera.app.

Upload the .aab under Testing -> Internal testing, add testers, review release notes.

Promote through Closed / Open / Production tracks.

(Optional) For automated uploads, create a Google Play service account and add GCLOUD_SERVICE_ACCOUNT_CREDENTIALS, then uncomment the google_play block in codemagic.yaml.

## Stage 5 - iOS: Apple Developer Membership & Signing (external)

Owner: You

Exit gate: Apple Developer membership active; bundle ID com.useadhera.app registered; app record created in App Store Connect; App Store Connect API key generated.

Enroll in the Apple Developer Program ($99/yr).

Register the bundle ID com.useadhera.app in the Developer portal.

Generate an App Store Connect API key (App Manager role); record Key ID and Issuer ID.

Populate the appstore_connect Codemagic group (APP_STORE_CONNECT_PRIVATE_KEY, KEY_ID, ISSUER_ID).

## Stage 6 - iOS: Build, Push Cert, TestFlight

Owner: You

Exit gate: Codemagic ios-release (or manual Xcode archive) produces an archive; TestFlight build uploads successfully; Firebase APNs Auth Key attached for push.

Attach an APNs Auth Key (Firebase Console -> Cloud Messaging) to enable iOS push through FCM.

Upload the iOS build to TestFlight (auto via codemagic app_store_connect block, or manually via Transporter).

Confirm aps-environment is 'production' in the uploaded build.

## Stage 7 - Domain & Deep-Link / RLS / Push Verification

Owner: You

Exit gate: All external verifications pass; app links and push resolve in production.

Verify domain ownership of useadhera.com (and www) - required for assetlinks.json and apple-app-site-association.

Ensure assetlinks.json (Android app links) and apple-app-site-association (iOS) are served at the domain root.

Apply pending Supabase RLS migrations to production and confirm policies are enforced.

Test FCM push on a real Android and iOS device (if iOS available).

# 8. Open Items & Owner

| Item | Owner | Type |
| --- | --- | --- |
| Verify CRON_SECRET set on Vercel prod | You | Config/verification |
| Globally test Paystack (GH) + Paddle (international) live payments | You | Verification |
| Approve Paddle checkout domain (www.useadhera.com) | You | External |
| Enable Paystack International Payments toggle (optional) | You | Config |
| Paste GOOGLE_SERVICES_JSON into Codemagic google_services group | You | Config |
| Optional: Sentry SENTRY_ORG / SENTRY_PROJECT / SENTRY_AUTH_TOKEN | You | Config (optional) |
| Store visual assets (screenshots, feature graphic, 1024 icon) | You / design | External |
| Apple Developer membership + bundle ID + App Store Connect | You | External, paid |
| iOS push: APNs Auth Key in Firebase | You | External |
| Domain/RLS/push production verification | You | External |
| Google Play service account automation (optional) | You | Config |

# 9. Versioning & Signing Reference

| Fact | Value |
| --- | --- |
| App version | 1.0.0 (web / Android / iOS aligned) |
| Android applicationId | com.useadhera.app |
| iOS PRODUCT_BUNDLE_IDENTIFIER | com.useadhera.app |
| Android signing alias | adhera |
| Certificate SHA-256 | 81:85:E5:43:BE:77:B9:23:2A:9E:F2:61:82:73:EA:07:0C:1D:54:A8:88:88:7B:99:C7:47:5E:CB:F6:40:35:52 |
| Keystore backup | C:\Users\franc\Documents\Adhera-Signing\ |
| Paystack GH plan codes | pro PLN_w5rq3bkd5uh5mqj ¦ family PLN_h9mlqfmujuh74c9 |
| Paddle price IDs | pro pri_01m1zce9p0zrjz6gway2y5gmtr ¦ family pri_01m1zcc0xr1tkepzwebpezpd59 |
| Web build output | next build - green; static pages + server API routes on Vercel |

End of report.